HRMs Release

Date: 26/01/2023

Version: 1.0

Sprints: Sprint #1 (September 27th, 2022 - October 17th, 2022)

Overview:

HRMs V1 consists of Organization setup module. This is the first step in setting up HRMs. It consists of general information about the company like its name, logo, type etc. It is part of Recruitment & Hiring Module.

| Epics | Duration | Functionality |
| --- | --- | --- |
| Recruitment & Hiring | 9/26/23 – On going | This epic consists of Recruitment & Hiring module. In this module you can setup your organization for which you have implemented HRMs and then you can you can start your recruitment process. For V1 Only organization setup is released. |

| Story: Organization Setup | Sprint | Functionality |
| --- | --- | --- |
| Creating Company info | 1 | You can add company name, logo, tagline, vision & mission. |
| Adding Company Locations | 1 | You can add company location (City). |
| Creating Company Departments | 1 | This option adds how many departments are there in the company. For example, HR, QA, Scrum etc. |
| Creating Company Positions | 1 | This lets you add different positions for your company. For example, Scrum master, Software engineer, HR Manager etc. |
| Adding Group Heads | 1 | Group head lets you distinguish how many groups of employees you have. For example, Technical or Non-technical. |
| Setting Up Staff Classification | 1 | Staff Classification lets you add multiple classes of staff. For example, Intern, Associate, Senior, Principle etc. |

| QA Statement |  |  |
| --- | --- | --- |
| Epics/Story | Statement | Suggestions |
| Organization Setup | QA first cycle is completed and the product is ready to use. There is no major, critical and blocker issue, the application is stable as per the scope of the release. In this beta version error messages are not handled. The testing performed in this version is API testing, functionality testing, and GUI testing. Browsers used for testing are Google chrome and Microsoft edge. |  |